OrbitSight

Product Requirements Document (PRD)

Real-Time RSO Detection & Tracking Pipeline for Neuromorphic Vision

TII OrbitSight Challenge — Competition Submission

Document type: PRD (scope, requirements, interfaces, acceptance criteria, milestones) Owner: [Team name] Version: 1.0 — Draft Companion doc: OrbitSight Technical Research Report (method rationale & experiments) Submission deadline: 9 September 2026, 23:59 (GMT+4)

Contents

# 1.  Product Overview

## 1.1  Purpose

OrbitSight is an end-to-end software pipeline that ingests raw neuromorphic vision sensor (NVS) event recordings of the night sky and outputs detected and tracked Resident Space Objects (RSOs) as per-window bounding boxes, with a visualization layer for interpreting results. It is built to win the TII OrbitSight Challenge and to be deployable for national space-debris monitoring.

## 1.2  Problem statement (one line)

Raw NVS data is asynchronous, event-driven and noisy; no widely-adopted, CPU-real-time algorithm reliably turns it into detection and tracking of fast-moving, often dim space objects. OrbitSight closes that gap.

## 1.3  Goals & non-goals

| Goals | Non-goals |
| --- | --- |
| Detect & track RSOs (incl. stars) end-to-end from raw events | Orbit determination / TLE cataloguing |
| Per-window boxes at IoU ≥ 0.5; maximize mAP/P/R/F1 | On-sensor / FPGA neuromorphic deployment |
| < 40 ms end-to-end on CPU-only hardware | Real-time telescope mount control |
| Resolution- & brightness-invariant across 3 sensors | Multi-object classification beyond RSO vs. background |
| Reproducible, offline, containerized delivery | Cloud/GPU-dependent inference |

# 2.  Users & Success Metrics

## 2.1  Primary users / stakeholders

- TII PSRC evaluators — score the submission on five rubric criteria; re-run the container on unseen data.

- SSA operators (downstream) — consume detections/tracks for debris monitoring and collision avoidance.

- Research/dev team — iterate models against the frozen metric harness.

## 2.2  Success metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Detection mAP @ IoU 0.5 | Maximize; competitive on all 4 test sequences | Frozen evaluator vs. GT |
| Precision / Recall / F1 | Balanced; recall prioritized on dim EVK4 | Per-window, per-sequence |
| End-to-end latency | < 40 ms per 40 ms window on target CPU | Wall-clock in container |
| Cross-sensor robustness | No single-sensor collapse (leave-one-sensor-out) | Per-sensor mAP spread |
| Reproducibility | Training reproducible from README in ≤ 7 days (finalist gate) | Clean-room rebuild |

# 3.  Functional Requirements

Requirements are tagged FR-n (functional) and prioritized MoSCoW: M=Must, S=Should, C=Could.

| ID | Requirement | Pri |
| --- | --- | --- |
| FR-1 | Load paired NVS sequences (<seq>_labeled_events.npy, shape (N,6)) using the provided OrbitSight DataLoader. | M |
| FR-2 | Normalize events per sensor to a resolution-agnostic coordinate frame (DAVIS/DVX/EVK4). | M |
| FR-3 | Apply adaptive O(N) spatiotemporal background-activity denoising. | M |
| FR-4 | Classify each surviving event RSO-vs-background via learned local-coherence features. | M |
| FR-5 | Aggregate positive events into per-40 ms-window bounding boxes via trajectory fitting + tracking. | M |
| FR-6 | Assign a calibrated confidence to every emitted box. | M |
| FR-7 | Write detections one-per-row (sequence_id, timestamp_us, x, y, w, h, class_id, confidence) as <sequence>.txt. | M |
| FR-8 | Emit Evaluation_Metrics.xlsx alongside detections in the output folder. | M |
| FR-9 | Provide a visualization tool: event-frame overlays of predicted (+GT) boxes, annotated video, (x,y,t) plots. | S |
| FR-10 | Run non-interactively end-to-end from a single entrypoint (run.sh / CMD). | M |
| FR-11 | Operate fully offline (no network access at runtime). | M |
| FR-12 | Compute self-evaluation metrics (mAP/P/R/F1 @ IoU 0.5) against provided GT. | S |

# 4.  Non-Functional Requirements

| ID | Requirement | Pri |
| --- | --- | --- |
| NFR-1 | End-to-end latency < 40 ms per window on Intel i9-12900H, CPU-only, 32 GB RAM. | M |
| NFR-2 | No GPU dependency; all inference CPU-executable. | M |
| NFR-3 | Single parameter set generalizes across all three sensor resolutions. | M |
| NFR-4 | Deterministic, reproducible outputs given the same image and inputs. | M |
| NFR-5 | Container builds from a pinned, offline-installable dependency set. | M |
| NFR-6 | Memory footprint within 32 GB across the largest (EVK4, 8.5–9 GB dataset) sequences. | M |
| NFR-7 | Codebase documented (README, architecture diagram) for finalist reproducibility. | M |

# 5.  System Architecture

Four runtime stages plus an offline training path. Each stage is O(N) or near-linear in event count.

| Stage | Module | Input → Output | Key technique |
| --- | --- | --- | --- |
| 0 | Normalizer | Raw events → normalized events | Per-sensor coordinate scaling |
| 1 | Denoiser | Normalized → filtered events | Adaptive timestamp-map BA filter (O(N)) |
| 2 | Coherence classifier | Filtered → per-event RSO score | Local (x,y,t) features + GBT/MLP |
| 3 | Tracker | Scored events → per-window boxes | RANSAC streak fit + Kalman/IMM |
| 4 | Emitter / Visualizer | Boxes → .txt + .xlsx + overlays | Format serialization + rendering |

## 5.1  Data contract (input)

- Per-event array shape (N, 6): [x, y, polarity, timestamp_us, label, relative_timestamp_us].

- Ground-truth boxes: tab-separated, one row per 40 ms window (window_start_us, window_end_us, center_x, center_y, width, height).

- Three sensors: DAVIS 346×260, DVX 640×480, EVK4 1280×720. Stars are labeled RSO (label = 1).

## 5.2  Data contract (output)

Output row schema (one detection per row) sequence_id, timestamp_us, x, y, w, h, class_id, confidence Files: <sequence>.txt per sequence + Evaluation_Metrics.xlsx, written to /work/teamName/DDMMYYYY class_id is constant (0): the task is effectively single-class (RSO vs. background); stars included as RSO.

# 6.  Delivery & Runtime Specification

| Concern | Specification |
| --- | --- |
| Packaging | Docker image exported via docker save (image.tar or gzip image.tar.gz) |
| Inputs | Read-only mount /OrbitSight_dataset (event recordings .npy, GT .txt, /OrbitSight_dataloader) |
| Outputs | Write to /work/teamName/DDMMYYYY (<sequence>.txt + Evaluation_Metrics.xlsx) |
| Entrypoint | Non-interactive, e.g. CMD ["sh","run.sh"]; container finishes on its own |
| Network | Offline; no internet access at runtime |
| Inference script | Accepts event recordings (.npy) → produces .txt prediction file inside container |
| Model artifacts | Weights, model-structure file, and inference script bundled inside the image |
| Eval hardware | Intel i9-12900H (14C/28T), 32 GB RAM, Ubuntu 22.04/24.04, CPU-only |

# 7.  Submission Deliverables

## 7.1  Application phase (by 9 Sep 2026)

- Docker image (docker save) implementing the full offline pipeline.

- Prediction result files + Evaluation_Metrics.xlsx in the required folder/format.

- 5-page technical proposal (.pdf): problem & solution; outcome metrics (mAP, precision, recall, F1, inference efficiency); value proposition & competitive positioning; technical approach & architecture; team capacity; prior work/POC.

Language: all deliverables in English.

## 7.2  Finalist phase (top 5; within 7 days of notification)

- Same Docker image + prediction files, including results on the newly provided unseen dataset.

- Full training source code (zipped): model definition, training script, configuration files.

- README.md: training environment (Python version, key dependencies & versions, hardware), exact reproduce commands.

- Training dataset specification: which datasets, preprocessing, augmentation.

Critical finalist risk The 7-day reproducibility window is tight. Prepare the training repo, README, and dataset spec BEFORE the submission deadline — not after notification.

# 8.  Acceptance Criteria

| # | Criterion | Pass condition |
| --- | --- | --- |
| AC-1 | Container runs clean | docker load → run.sh completes offline, no manual input, on eval hardware |
| AC-2 | Format compliance | Every <sequence>.txt parses; 8 fields/row; Evaluation_Metrics.xlsx present in /work/... |
| AC-3 | Latency | Mean end-to-end < 40 ms per window on i9-12900H CPU-only |
| AC-4 | Accuracy floor | Beats classical baseline (B1) on held-out mAP across all sensors |
| AC-5 | Cross-sensor | No sensor scores zero under leave-one-sensor-out; dim EVK4 recall reported |
| AC-6 | Reproducibility | Training reruns from README to within tolerance of submitted weights |

# 9.  Mapping to Challenge Scoring Criteria

| Rubric criterion | How OrbitSight addresses it | Evidence artifact |
| --- | --- | --- |
| Technical Innovation (AI approach) | Learned local-coherence event classification bridging BA-filtering and trajectory tracking; ablations justify each choice | Feature & aggregation ablation tables |
| Detection Accuracy | Dense per-event supervision + IoU-tight geometric boxes | Per-sequence mAP/P/R/F1 |
| Real-time Performance | O(N) CPU pipeline, no GPU, < 40 ms budget | Latency breakdown table |
| Documentation / Visualization | README, architecture diagram, (x,y,t) plots, failure cases | Visualization tool + report |
| Team Competency / Articulation | Clear problem→hypothesis→method→evidence narrative; literature-grounded | Proposal + pitch |

# 10.  Milestones & Timeline

Anchored to the 9 September 2026 deadline. Work ordered to de-risk earliest.

| Phase | Window | Exit criteria |
| --- | --- | --- |
| M0 — Harness & plumbing | Weeks 1–2 | Frozen evaluator + offline container with dummy detector writing valid output |
| M1 — H1 verification | Week 3 | (x,y,t) separability measured per sensor; method confirmed or revised |
| M2 — Classical baseline (B1) | Weeks 4–5 | Denoise + cluster + box + track scored; reference numbers logged |
| M3 — Learned classifier (B3) | Weeks 6–8 | Coherence classifier trained; lift over B1 measured; ablations begun |
| M4 — Invariance & CPU opt | Weeks 9–10 | Dim/resolution augmentation; < 40 ms verified; leave-one-sensor-out passes |
| M5 — Proposal & freeze | Weeks 11–12 | 5-page PDF, visualization, image frozen, offline dry-run end-to-end |
| M6 — Finalist pack (parallel) | By deadline | Training repo + README + dataset spec ready for 7-day window |

# 11.  Risks & Dependencies

| Risk / dependency | Impact | Mitigation / owner |
| --- | --- | --- |
| Dim EVK4 generalization gap | High | Dim-augmentation + temporal evidence integration; track per-sensor recall |
| Output/format non-compliance | High | M0 plumbing + dummy detector; offline dry-run before freeze |
| Event class imbalance | Med | Class weighting / focal loss; optimize for IoU metric not event accuracy |
| 7-day finalist reproducibility | High | Build training repo + README during dev (M6), not after notification |
| Single EVK4 training sequence | Med | Synthesize dim/high-res regimes from brighter sequences via augmentation |
| Loose boxes failing IoU 0.5 | Med | Fit boxes to trajectory inliers; calibrate margin vs. GT on training data |

# 12.  Open Questions

- Confirm whether organizers' final unseen set includes new sensors/resolutions beyond the three provided.

- Confirm exact tolerance for the reproducibility rebuild (bit-exact vs. metric-within-ε).

- Confirm whether multiple simultaneous RSOs per window occur in test data (affects tracker data-association load).

- Verify expected behavior when zero RSOs are present in a window (empty-output convention).